CS 4337: Human Computer Interaction

**Help-MeIT**

Author(s):

* Reggie Andes
* Paul Davis
* Jacquelyn Johnson
* Andrew Samuel

Submission Date: August 9, 2020

Contribution Breakdown

|  |  |
| --- | --- |
| **Member** | **Contributions** |
| Regina Andes | Co-Developer, Debugger |
| Paul Davis | Co-Developer, Documentation, Design, Debugger |
| Jacquelyn Johnson | Co-Developer, Debugger |
| Andrew Samuel | Co-Developer, Documentation, Debugger |

Project Description

**Motivation**

The motivation for this project came from the British sitcom *The IT Crowd*. We, as a group wanted to create an app that represented the sarcastic comments given on the show through an actual IT help app. The comments and prompts given as “IT help” are curated by our group of 4. Potential users can be anyone that is looking for a fun app to go through and discover the unique sarcastic prompts and responses the team has curated. The benefit we hope to bring is fun app full of sarcastic and jovial comments to give the user a good laugh.

**Project-Plan Scenario**

|  |  |
| --- | --- |
| Timeline | Tasks |
| Week 1 (7/6-7/12) | Requirements / Design   1. Requirements Analysis 2. Use-case analysis 3. Select a user-interface theme |
| Week 2 (7/13-7/19) | Design / Implementation   1. Finalize support categories, specific support issues, and the technical support responses. 2. Select or create images for buttons. 3. Develop each screen layout |
| Week 3 (7/20-7/26) | Implementation / Integration   1. Fill in each screen layout with information from the design phase. 2. Create transitions between screens. |
| Week 4 (7/27-8/2) | Integration/Testing   1. Determine test cases 2. Perform test cases 3. Debug |
| Week 5 (8/3-8/9) | Evaluation   1. Conduct peer reviews. 2. Create product summary poster |

**Use-Case**

Detailed Use Cases:

* Login: User
  + User selects a category
  + User chooses a response to a prompt
  + User exits application

A close up of a logo

Description automatically generated

**Test-Cases**

**Prototypes**

**User Interface**

Evaluation Plan

Conclusion

References